# Medical Records OCR: Weekly Status

## Current Status

Status: On track. Field extraction prototype reaches 91 percent accuracy on the test batch.

Target go live remains March 2027.

## Decisions

Decision: ClearScan selected as the OCR engine after a two week bake off.

Decision: Confidence threshold for human review set at 0.85.

## Blockers

Blocker: Waiting on scanner hardware delivery for the second clinic.

## Next Steps

Next: Expand the test batch to 500 forms.

Next: Draft the review queue workflow with clinic staff.