# Medical Records OCR: Weekly Status

## Current Status

Status: At risk. Field extraction accuracy improved to 93 percent on the test batch.

Target go live moved to April 2027 because of the scanner delay.

## Decisions

Decision: ClearScan selected as the OCR engine after a two week bake off.

Decision: Confidence threshold for human review set at 0.85.

## Blockers

Blocker: Waiting on scanner hardware delivery for the second clinic.

Blocker: ClearScan API rate limit caps throughput at 200 forms per hour.

## Next Steps

Next: Expand the test batch to 500 forms.

Next: Draft the review queue workflow with clinic staff.

Next: Request a higher API rate limit from ClearScan.